User Acceptance Testing (UAT) ShopEZ — MERN Stack E-commerce Application Phase: Project Development Phase TEAM ID : SWUID2026207177 Classification: Project Documentation — For Academic Submission

User Acceptance Testing (UAT)

1

. Introduction

This document defines the UAT strategy, process, and test cases for the ShopEZ platform. UAT is the final validation phase confirming that the delivered system meets business requirements and is ready for production release.

Live

Application

:

https:

/

/e-commerce-application-neon-

five.vercel.app/

Test

Environment

:

Chrome

v

120+

/

Edge

v

120+ (

desktop

and

mobile

viewports

)

# 3. Test Credentials

| Role | Email | Password |
| --- | --- | --- |

Administrator

admin

@

shopez.com

adminpassword123

Customer

test

@

email.com

password123

4

. UAT Test Cases

## 4.1 Authentication Module

| Test ID |  | Scenario | Steps | Expected Result | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| UAT- 001 | New User Registration | 1. Go to /register. 2. Enter valid name, email, password. 3. Submit. | Account created; redirected to dashboard; toast shown. | ☐ Pass / Fail |
| UAT- 002 |  | Duplicate Email Rejection | 1. Register with an already-used email. 2. Submit. | Error: "User already exists." Registration prevented. | ☐ Pass / Fail |  |
| UAT- 003 | Valid User Login | 1. Go to /login. 2. Enter valid credentials. 3. Submit. | JWT set; redirected; Navbar shows user name. | ☐ Pass / Fail |
| UAT- 004 |  | Invalid Credentials Rejection | 1. Enter wrong password. 2. Submit. | HTTP 401; error: "Invalid email or password." | ☐ Pass / Fail |  |

## 4.2 Product Discovery Module

| Test ID |  | Scenario | Steps | Expected Result | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| UAT- 005 | Keyword Search | - Enter "Shirt" in search bar. - Press Enter. | Only products containing "Shirt" in name/description displayed. | ☐ Pass / Fail |
| UAT- 006 |  | Category & Price Filter | - Select Category = "Electronics". - Set Price = ₹500–₹5,000. | Only Electronics in the price range displayed. | ☐ Pass / Fail |  |

UAT-	Sort Price	1. Select Sort =	Products re-	☐

007	Ascending	"Price: Low to	ordered with	Pass /

High".	lowest price first.	Fail

## 4.3 Shopping Cart Module

| Test ID |  | Scenario | Steps | Expected Result | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| UAT- 008 | Add to Cart | 1. Open product page. 2. Select qty=2. 3. Click "Add to Cart". | Cart badge increments; cart shows item with correct qty and total. | ☐ Pass / Fail |
| UAT- 009 |  | Update Cart Quantity | 1. Open Cart. 2. Change qty of an item. | Subtotal and qty update in real time without page reload. | ☐ Pass / Fail |  |
| UAT- 010 | Remove Item from Cart | 1. Open Cart. 2. Click "Remove". | Item removed; total recalculated; empty cart message if no items remain. | ☐ Pass / Fail |

## 4.4 Checkout & Payment Module

| Test ID |  | Scenario | Steps | Expected Result | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| UAT- 011 | Full Checkout Flow | 1. Add item. 2. Checkout. 3. Enter shipping. 4. Enter test card | Order created; stock deducted; confirmation page shown; | ☐ Pass / Fail |

4242 4242	order in history.

4242 4242 . 5.

Place order.

| UAT- 012 | Payment Failure Handling | 1. Enter Stripe declined card 4000 0000 0000 9995 at payment step. | Error shown; order NOT created; stock NOT deducted. | ☐ Pass / Fail |
| --- | --- | --- | --- | --- |

## 4.5 Admin Operations Module

| Test ID |  | Scenario | Steps | Expected Result | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| UAT- 013 | Admin Product Creation | 1. Log in as Admin. 2. Admin → Products → "Create". 3. Fill fields & upload image. 4. Submit. | Product visible in public catalogue; image served from Cloudinary CDN. | ☐ Pass / Fail |
| UAT- 014 |  | Admin Product Update | 1. Open existing product in Admin. 2. Edit price. 3. Save. | Updated price reflected on public product page. | ☐ Pass / Fail |  |
| UAT- 015 | Admin Order Status Update | 1. Admin → Orders. 2. Change order status to "Shipped". | Status update reflected in customer's order history. | ☐ Pass / Fail |
| UAT- 016 |  | Unauthorised Admin Access | 1. Log in as Customer. 2. Navigate to /admin directly. | Access denied; customer redirected with appropriate error message. | ☐ Pass / Fail |  |

# 5. Results Summary

| Module | Total Tests | Passed | Failed | Pass Rate |
| --- | --- | --- | --- | --- |
| Authentication | 4 |  |  |  |
| Product Discovery | 3 |  |  |  |
| Shopping Cart | 3 |  |  |  |
| Checkout & Payment | 2 |  |  |  |
| Admin Operations | 4 |  |  |  |
| Total | 16 |  |  |  |

# 6. UAT Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Development Lead |  |  |  |
| QA Reviewer |  |  |  |
| Product Owner / Stakeholder |  |  |  |

We confirm that the ShopEZ application has been tested against all defined User Acceptance criteria and is approved for production release.

ShopEZ MERN E-commerce Application · Project Development Phase · User Acceptance

Testing (UAT) ·